## Slide 1: Agile Presentation
Scrum-Agile Development at ChadaTech
SNHU Travel Project
Mia Slevinsky

## Slide 2: Why ChadaTech Is Considering Agile
ChadaTech has traditionally used a Waterfall development model.
The SNHU Travel project used Scrum-Agile to deliver work in smaller increments.
Agile emphasizes collaboration, customer feedback, frequent review, and adapting to change.
The goal is to determine whether Scrum-Agile is a better fit for future ChadaTech projects.
(IBM, 2026a)

## Slide 3: Scrum-Agile Team Roles
Product Owner: Represents customer and business needs, manages the Product Backlog, and keeps priorities clear.
Scrum Master: Supports the Scrum process, helps remove obstacles, and encourages continuous improvement.
Developers: Create the product Increment, manage Sprint work, and maintain quality.
SNHU Travel example: I experienced all three perspectives—user needs, development work, and keeping the Scrum process organized.
(Scrum.org, 2025)

## Slide 4: Agile and the SDLC
Planning & Requirements: Identify customer needs and create or prioritize user stories.
Analysis & Design: Clarify requirements and decide how features should work.
Development: Build selected features during the Sprint.
Testing: Check completed work against requirements and quality expectations.
Review & Feedback: Inspect the Increment and gather stakeholder feedback.
Deployment & Maintenance: Release usable work when appropriate and continue improving it.
(Atlassian, 2026)

## Slide 5: How Waterfall Would Have Been Different
Waterfall: Requirements are defined heavily up front and work moves through sequential phases.
Waterfall: Late changes can require revisiting completed work, and feedback is often concentrated around major milestones.
Agile: SNHU Travel work was organized through a Product Backlog and Sprints.
Agile: Features could be developed, tested, reviewed, and reprioritized incrementally.
Example: A Product Owner change could be prioritized for upcoming work instead of forcing the entire project back through earlier phases.
(IBM, 2026b)

## Slide 6: Choosing Waterfall or Agile
Choose Agile when requirements may change, frequent feedback is valuable, and work can be delivered in smaller increments.
Waterfall may fit when requirements are stable, scope is unlikely to change, and sequential approvals or documentation are important.
Also consider project complexity, team experience, resources, budget, deadlines, risk, and stakeholder involvement.
(Atlassian, 2026; IBM, 2026b)

## Slide 7: Recommendation for ChadaTech
Benefits: flexibility, communication, smaller increments, frequent feedback, and earlier problem identification.
Tradeoffs: consistent communication is required, estimates are not always exact, changes can add work, and final scope can be less predictable.
Recommendation: Use Scrum-Agile when customer needs are likely to evolve and regular feedback can improve the product.
For SNHU Travel, Scrum-Agile was a better fit because the project benefited from adapting requirements throughout development.
(IBM, 2026c; Scrum.org, 2024)

## Slide 8: References
Atlassian. (2026). What is software development life cycle (SDLC)? The complete guide. https://www.atlassian.com/agile/software-development/sdlc
IBM. (2026a). What is software development lifecycle (SDLC)? https://www.ibm.com/think/topics/sdlc
IBM. (2026b). Agile vs. Waterfall: What’s the difference? https://www.ibm.com/think/topics/agile-vs-waterfall
IBM. (2026c). What is agile project management? https://www.ibm.com/think/topics/agile-project-management
Scrum.org. (2024). Developers accountability in Scrum. https://www.scrum.org/resources/blog/developers-accountability-scrum
Scrum.org. (2025). Accountability, responsibility and authority in Scrum. https://www.scrum.org/resources/blog/accountability-responsibility-and-authority-scrum